CUSTOMER CHURN ANALYSIS

& RETENTION STRATEGY

End-to-End Banking Analytics — Full Project Report

Domain: Banking Analytics

Version 2.0 — Final

Author: Nasrul Khair (Data Analyst)

Dataset: Bank Customer Churn · 10,000 records · 2016–2019

Stack: Python · SQL · Snowflake · Power BI · Jira

Part I reproduces the Business Requirement Document (v1.1) and the full build record — requirements, data engineering, star-schema modelling, exploratory analysis, and SQL business questions. Part II records the delivered Power BI dashboard, finalises the KPI baseline, and closes the project.

Contents

Part I — Project Definition & Build	4

1. Project Overview	4

2. Business Objectives	4

3. Business Questions	4

4. Data Gathering	5

5. Data Dictionary	5

6. Business Rules	6

7. Deliverables	7

8. Stakeholders & Responsibilities	7

9. KPIs & Success Metrics	7

10. Dependencies & Constraints	8

11. Data Flow	9

Refresh frequency	9

KPI mapping to data fields	9

12. Data Engineering & Warehouse Setup	10

12.1 Warehouse & schema setup	10

12.2 Load source data (RAW layer)	10

12.3 Data cleaning & transformation	10

13. Data Modelling & Exploration	12

13.1 Star schema design	12

14. Exploratory Data Analysis	14

14.1 Univariate analysis	14

14.2 Bivariate analysis	15

14.3 Correlation matrix	17

14.4 Segmentation analysis	18

15. Core Business Questions (SQL)	19

15.1 Overall churn rate	19

15.2 Churn rate by country	19

15.3 Churn rate by gender	19

15.4 Churn rate by age group	20

15.5 Churn rate by product holding	20

15.6 Average credit score and balance	20

15.7 Average tenure and age	20

15.8 Summary of findings	21

16. Business Questions — Part 2	22

16.1 Top 10 customers with highest churn risk	22

16.2 Churn trend by year	22

16.3 Countries ranked by churn rate and credit score	22

16.4 Gender-based churn per country	23

16.5 Correlation between age and balance (churned)	23

16.6 Average salary and balance by product count	23

16.7 Consolidated insights from Part 2	24

17. Power BI Development	25

17.1 Snowflake connection	25

17.2 Data enrichment	25

17.3 Key DAX measures	26

Part II — Dashboard Delivery & Final Report	27

18. Project Status & Scope Delivered	27

18.1 Deliverables against plan	27

18.2 Revised KPI baseline	27

18.3 Final KPI results	28

19. Dashboard Architecture	29

19.1 Page structure	29

19.2 Design conventions	29

20. Dashboard Design & Layout	30

20.1 Report Overview (landing page)	30

20.2 Executive Overview	31

20.3 Demographic & Profiling	32

20.4 Financial & Product	33

21. Consolidated Recommendations	35

21.1 Priority actions	35

21.2 Why engagement leads	35

22. Limitations & Data Quality Notes	36

22.1 Data limitations	36

22.2 Analytical limitations	36

22.3 Scope deferred	36

23. Next Steps	37

24. Conclusion	37

# Part I — Project Definition & Build

This part reproduces the Business Requirement Document (v1.1) and the full build record: requirements, data engineering, modelling, exploratory analysis, and SQL business questions. Part II covers dashboard delivery and closes the project.

# 1. Project Overview

This project analyses bank customer data to identify the key factors influencing customer churn and to provide data-driven retention strategies. The analysis supports management in understanding customer behaviour, churn patterns, and opportunities for improving engagement.

### Dataset summary

- Demographics — age, gender, geography

- Financial indicators — balance, credit score, estimated salary

- Banking behaviours — tenure, activity status, credit card ownership

- Customer status — exited or retained

| Attribute | Detail |
| --- | --- |
| Source | Local folder (Bank_Churn.csv) |
| Rows | 10,001 rows in source (10,000 records + header) |
| Type | Structured tabular data |
| Destination (raw layer) | Snowflake — schema RAW.BANK_CHURN |

# 2. Business Objectives

- Identify characteristics of customers likely to churn.

- Quantify churn rate and segment customers by risk level.

- Develop actionable insights for retention strategy.

- Enable management to monitor churn KPIs through Power BI dashboards.

# 3. Business Questions

- What is the overall churn rate across all customers?

- How do age, tenure, and balance influence churn likelihood?

- Are inactive customers or those without credit cards more likely to churn?

- Which geography or gender shows higher churn trends?

- What common patterns exist among high-balance but low-activity customers?

- How do credit score segments correlate with churn?

- What is the retention trend by tenure segment?

# 4. Data Gathering

Source: Bank_Churn.csv — customer churn dataset including demographics, credit, and account information. 10,001 rows (10,000 data rows plus header).

| Column | Description | Type | Business use |
| --- | --- | --- | --- |
| RowNumber | Record index | Integer | Ignored in analysis |
| CustomerId | Unique customer ID | Integer | Identifier |
| CreditScore | Credit rating | Numeric | Creditworthiness measure |
| GeographyId | 1=France, 2=Spain, 3=Germany | Categorical | Region segmentation |
| GenderId | 1=Male, 2=Female | Categorical | Gender-based insights |
| Age | Customer age | Numeric | Key predictor for churn |
| Tenure | Years with bank | Numeric | Customer loyalty |
| Balance | Account balance | Numeric | Financial indicator |
| NumOfProducts | Products owned | Numeric | Engagement measure |
| HasCrCard | 1=Yes, 0=No | Binary | Product ownership |
| IsActiveMember | 1=Yes, 0=No | Binary | Engagement level |
| EstimatedSalary | Estimated annual income | Numeric | Income category |
| Exited | 1=Yes, 0=No | Binary | Churn indicator |
| Bank DOJ | Date joined bank | Date | Tenure validation |

# 5. Data Dictionary

- RowNumber — record number; no effect on output.

- CustomerId — random values; no effect on churn.

- Surname — no impact on the decision to leave.

- CreditScore — can affect churn; higher scores generally less likely to leave.

- Geography — location can affect the decision to leave.

- Gender — worth exploring whether gender plays a role.

- Age — older customers were expected to be less likely to leave (the data contradicts this; see Section 11).

- Tenure — years as a client; longer-tenured clients tend to be more loyal.

- Balance — customers with higher balances were expected to churn less.

- NumOfProducts — number of products purchased through the bank.

- HasCrCard — cardholders tend to churn less.

- IsActiveMember — active customers are less likely to churn.

- EstimatedSalary — higher earners were expected to churn less.

- Exited — whether the customer left (1 = Exit, 0 = Retain).

- Bank DOJ — date the customer joined the bank.

### Credit score bands

| Band | Range |
| --- | --- |
| Excellent | 800 – 850 |
| Very Good | 740 – 799 |
| Good | 670 – 739 |
| Fair | 580 – 669 |
| Poor | 300 – 579 |

# 6. Business Rules

| Rule | Description |
| --- | --- |
| Churn definition | Customers with Exited = 1 are churned. |
| Activity | IsActiveMember = 0 → low engagement risk group. |
| Location mapping | 1 = France, 2 = Spain, 3 = Germany |
| Gender mapping | 1 = Male, 2 = Female |
| Data validation | Exclude rows with missing or invalid CustomerId. |
| Date handling | Convert Bank DOJ to datetime and validate Tenure. |

# 7. Deliverables

| Deliverable | Description | Owner | Epic |
| --- | --- | --- | --- |
| BRD | BRD & FRD | BA | Epic 1 |
| Snowflake database setup | Create BANK_CHURN DB and schemas | Data Engineer | Epic 2 |
| Cleaning & transformation | Python/SQL preprocessing scripts | Data Engineer | Epic 2 |
| Star-schema data model | Fact_CustomerChurn + dimensions | Data Modeler | Epic 3 |
| EDA report | Insights and trend analysis | Data Analyst | Epic 3 |
| Power BI dashboard | Interactive churn dashboard | BI Developer | Epic 4 |
| Row-level security | Restrict views by geography | BI Admin | Epic 5 |
| Data refresh pipeline | Scheduled refresh via gateway | BI Admin | Epic 5 |
| Documentation package | ER diagram, dictionary, KPIs | BA | Epic 6 |

# 8. Stakeholders & Responsibilities

This project was delivered single-handedly; each role below was performed by the same person, which is why every contact is identical.

| Role | Responsibility | Contact |
| --- | --- | --- |
| Business Analyst | Requirements, BRD/FRD, EDA | Nasrul |
| Data Engineer | Snowflake warehouse, pipelines | Nasrul |
| Data Analyst | Churn analysis, KPI calculation | Nasrul |
| Data Modeller | Analytical star schema design | Nasrul |
| Power BI Developer | Dashboards, RLS, refresh | Nasrul |
| End Users | Consume dashboards, feedback | Nasrul |

# 9. KPIs & Success Metrics

Note: the original targets below were set before analysis. The churn target was subsequently revised to 16.5% on evidence grounds — see Part II, Section 1.2.

| KPI | Formula | Original target |
| --- | --- | --- |
| Customer churn rate | (Churned / Total) × 100 | ≤ 10% |
| Customer retention rate | 100 − churn rate | ≥ 90% |
| Active member ratio | (Active / Total) × 100 | ≥ 70% |
| Avg credit score by group | AVG(CreditScore) | Retained > churned |
| Avg balance by group | AVG(Balance) | Retained > churned |
| High-risk segment % | (Predicted / Total) × 100 | Monitor trend |
| Dashboard adoption rate | (Active users / Total) × 100 | ≥ 80% |
| Refresh success rate | (Success / Total) × 100 | 100% |

# 10. Dependencies & Constraints

| Dependency | Description |
| --- | --- |
| Data availability | Dataset must be loaded to Snowflake before transformation. |
| Tool access | Power BI Pro licence and Snowflake credentials required. |
| Security | RLS must align with internal access policy. |
| Environment | Stable gateway for automated refreshes. |

# 11. Data Flow

Figure 1 — Source-to-dashboard data flow

## Refresh frequency

| Source | Owner | Frequency |
| --- | --- | --- |
| bank_churn.csv | Data Team | Weekly |
| Snowflake RAW schema | Data Engineering | Daily |
| Snowflake CLEAN schema | Data Engineering | Daily |
| Power BI dataset | BI Team | Daily / on refresh |

## KPI mapping to data fields

| KPI | Calculation | Related fields |
| --- | --- | --- |
| Churn rate | (#Exited / Total customers) | Exited |
| Average credit score | AVG(CreditScore) | CreditScore |
| Avg tenure | AVG(Tenure) | Tenure |
| Active vs inactive | COUNT(IsActiveMember) | IsActiveMember |
| Product penetration | AVG(NumOfProducts) | NumOfProducts |
| Avg balance by geography | AVG(Balance) GROUP BY GeographyID | Balance, GeographyID |

# 12. Data Engineering & Warehouse Setup

## 12.1 Warehouse & schema setup

As a data engineer, I want to set up the data warehouse to host raw and clean data layers so that data is organised and ready.

| Name | Purpose | Description |
| --- | --- | --- |
| BANK_WH | Project warehouse | Warehouse for the churn analysis project |
| BANK_ANALYTICS_DB | Project database | Database for churn analysis and retention |
| …DB.RAW | Raw schema | Stores raw uploaded datasets, unmodified |
| …DB.CLEAN | Cleaned schema | Stores cleaned and transformed datasets |
| …DB.ANALYTICS | Analytics schema | Models and views consumed by Power BI |

## 12.2 Load source data (RAW layer)

As a data engineer, I want to load source data into the RAW layer so that it is available for cleaning and analysis.

| SELECT * FROM RAW.BANK_CHURN LIMIT 10; SELECT COUNT(*) AS total_rows FROM RAW.BANK_CHURN; -- expect 10,000 |  |  |  |
| --- | --- | --- | --- |
| Check | Expected | Actual | Status |
| Row count | 10,000 data rows | 10,000 (file has 10,001 incl. header) | Passed |
| Column headers | 14 columns | 14 columns | Passed |
| Data type consistency | Matches CSV | Matches CSV | Passed |
| Null values | 0 in key fields | Verification pending | Action required |

## 12.3 Data cleaning & transformation

As a data engineer, I want to extract, clean, and transform the data so that it is accurate, standardised, and ready for modelling.

### a. Extract RAW data from Snowflake

import os import pandas as pd from snowflake.connector import connect details = { 'user': os.environ['SNOWFLAKE_USER'], 'password': os.environ['SNOWFLAKE_PASSWORD'], 'account': os.environ['SNOWFLAKE_ACCOUNT'], 'warehouse': 'BANK_WH', 'database': 'BANK_ANALYTICS_DB', 'schema': 'RAW' } conn = connect(**details) df = pd.read_sql('SELECT * FROM BANK_CHURN', conn)

Security note: credentials load from environment variables (or a git-ignored .env file) so they never enter source control. If this project history was ever pushed publicly with credentials inline, rotate the password and audit the account for unexpected activity.

### b. Clean & transform

df = df.rename(columns={ 'ROWNUMBER':'row_number', 'CUSTOMERID':'customer_id', 'CREDITSCORE':'credit_score', 'GEOGRAPHYID':'geography_id', 'GENDERID':'gender_id', 'AGE':'age', 'TENURE':'tenure', 'BALANCE':'balance', 'NUMOFPRODUCTS':'num_of_products', 'HASCRCARD':'has_cr_card', 'ISACTIVEMEMBER':'is_active_member', 'ESTIMATEDSALARY':'estimated_salary', 'EXITED':'exited', 'BANK_DOJ':'bank_doj' }) df['bank_doj'] = pd.to_datetime(df['bank_doj']) df['geography_name'] = df['geography_id'].map({1:'France',2:'Spain',3:'Germany'}) df['gender'] = df['gender_id'].map({1:'Male', 2:'Female'}) df['retain_status'] = df['exited'].map({1:'Exit', 0:'Retain'}) df = df.drop(columns=['row_number'])

### c. Load cleaned data to the CLEAN layer

| from snowflake.connector.pandas_tools import write_pandas success, nchunks, nrows, _ = write_pandas( conn=conn, df=df, table_name='BANK_CHURN_CLEANED', schema='CLEAN', auto_create_table=True, overwrite=True ) |  |  |
| --- | --- | --- |
| Check | Expected | Status |
| Row count matches RAW | 10,000 | Passed |
| Null values cleaned | 0 in key columns | Passed — pending reverification |
| Category mapping | France/Spain/Germany; Male/Female | Passed |
| Business logic | Churn correctly derived | Passed |

# 13. Data Modelling & Exploration

## 13.1 Star schema design

As a data modeler, I want to design a star schema so that Power BI and analysts can efficiently query, aggregate, and visualise customer churn insights.

Figure 2 — Star schema: one fact table, six dimensions

### FACT_CUSTOMER_CHURN_V1

| Column | Type | Description |
| --- | --- | --- |
| customer_id | INT | FK to DIM_CUSTOMER |
| geography_id | INT | FK to DIM_GEOGRAPHY |
| gender_id | INT | FK to DIM_GENDER |
| exit_id | INT | FK to DIM_EXIT_CUSTOMER |
| active_id | INT | FK to DIM_ACTIVE_CUSTOMER |
| cr_card_id | INT | FK to DIM_CREDIT_CARD |
| credit_score | INT | Customer credit score |
| age | INT | Customer age |
| tenure | INT | Years with bank |
| balance | FLOAT | Account balance |
| num_of_products | INT | Products owned |
| estimated_salary | FLOAT | Annual income |
| churned | VARCHAR | Exited / Retained |
| bank_doj | TIMESTAMP | Load timestamp |

Dimension tables: DIM_CUSTOMER (customer_id PK, customer_name), DIM_GEOGRAPHY (geography_id PK, country_name), DIM_GENDER (gender_id PK, gender), DIM_EXIT_CUSTOMER (exit_id PK, exit_category), DIM_ACTIVE_CUSTOMER (active_id PK, active_category), DIM_CREDIT_CARD (credit_id PK, category).

Figure 3 — ER diagram

# 14. Exploratory Data Analysis

As a data analyst, I want to perform exploratory analysis on the cleaned data so that I can understand patterns, relationships, and factors contributing to customer churn.

## 14.1 Univariate analysis

Figure 4 — Age distribution: the majority of customers are aged 35–40.

Figure 5 — Credit score distribution: scores cluster in the 600–700 range.

Figure 6 — Churned distribution: roughly 8,000 retained against 2,000 exited.

## 14.2 Bivariate analysis

Figure 7 — Churn by geography

Figure 8 — Churn by gender

Figure 9 — Churn by active member status

Figure 10 — Churn by credit card ownership

## 14.3 Correlation matrix

Figure 11 — Correlation matrix across all numeric fields

| Metric | Score | Interpretation |
| --- | --- | --- |
| Age | 0.29 | Weak-to-moderate positive — strongest single numeric correlation, but still modest. |
| Geography | 0.15 | Weak; confirm via segmentation rather than correlation alone. |
| Balance | 0.12 | Weak; higher balances show slightly higher churn tendency. |
| Gender | 0.11 | Weak; treat as a hypothesis to test, not a confirmed effect. |
| Active member | −0.16 | Weak-to-moderate negative — active members churn less. |
| Estimated salary | 0.01 | Negligible. |
| Tenure | 0.001 | Negligible — no linear relationship in this dataset. |
| Credit card ownership | −0.01 | Negligible. |
| Credit score | −0.03 | Negligible. |
| Number of products | −0.05 | Negligible-to-weak. |

## 14.4 Segmentation analysis

| Country | Total customers | Churned | Churn rate % |
| --- | --- | --- | --- |
| Germany | 2,509 | 814 | 32.44 |
| Spain | 2,477 | 413 | 16.67 |
| France | 5,014 | 810 | 16.15 |

Figure 12 — Customer churn rate by country

- Germany shows the highest churn rate (32.4%), almost double France and Spain.

- France has the largest customer base (5,014) yet maintains the lowest churn rate (16.15%).

- Spain sits in between — moderate churn (16.7%) with a slightly smaller base than France.

# 15. Core Business Questions (SQL)

As a data analyst, I want to answer core business questions using SQL so that I can validate business KPIs using the cleaned data.

## 15.1 Overall churn rate

SELECT ROUND(SUM("exit_id") * 100 / COUNT(*), 2) AS churn_rate_percentage FROM BANK_CHURN_CLEANED;

Result: 20.37%

## 15.2 Churn rate by country

| SELECT "country_name", ROUND(SUM("exit_id") * 100 / COUNT(*), 2) AS churn_rate_percentage FROM BANK_CHURN_CLEANED GROUP BY ALL; |  |
| --- | --- |
| Country | Churn rate % |
| France | 16.15 |
| Spain | 16.67 |
| Germany | 32.44 |

## 15.3 Churn rate by gender

| Gender | Churn rate % |
| --- | --- |
| Female | 25.07 |
| Male | 16.46 |

## 15.4 Churn rate by age group

| SELECT CASE WHEN "age" < 30 THEN 'Under 30' WHEN "age" BETWEEN 30 AND 39 THEN '30s' WHEN "age" BETWEEN 40 AND 49 THEN '40s' WHEN "age" BETWEEN 50 AND 59 THEN '50s' ELSE '60s+' END AS age_group, ROUND(SUM("exit_id") * 100 / COUNT(*), 2) AS churn_rate_percentage FROM BANK_CHURN_CLEANED GROUP BY ALL ORDER BY churn_rate_percentage DESC; |  |
| --- | --- |
| Age group | Churn rate % |
| 50s | 56.04 |
| 40s | 30.79 |
| 60s+ | 27.95 |
| 30s | 10.88 |
| Under 30 | 7.56 |

## 15.5 Churn rate by product holding

| Products held | Churn rate % |
| --- | --- |
| 1 | 27.71 |
| 2 | 7.58 |
| 3 | 82.71 |
| 4 | 100.00 |

## 15.6 Average credit score and balance

| Churn status | Avg credit score | Avg balance |
| --- | --- | --- |
| Exit | 645.35 | 91,108.54 |
| Retain | 651.85 | 72,745.30 |

## 15.7 Average tenure and age

| Churn status | Avg tenure | Avg age |
| --- | --- | --- |
| Retain | 4.86 | 37 |
| Exit | 4.87 | 45 |

## 15.8 Summary of findings

| KPI | Insight |
| --- | --- |
| Churn rate | 20.37% of customers churned. |
| Country | Germany has the highest churn (≈32%). |
| Gender | Slightly higher among females — needs significance testing. |
| Age | Older customers (40+) show more attrition. |
| Activity | Inactive customers churn roughly 2–3× more than active ones. |
| Product holding | 3–4-product customers churn most — counterintuitive; verify sample size first. |

# 16. Business Questions — Part 2

## 16.1 Top 10 customers with highest churn risk

A weighted risk score was applied to retained customers to identify those most at risk of leaving.

/* weights: credit_score 0.4, balance 0.3, tenure 0.2, active 0.1 */ WITH churn_score AS ( SELECT bc."customer_id", ci."SURNAME", bc."country_name", bc."age", ROUND( (0.4 * (1 - bc."credit_score" / 1000.0)) + (0.3 * (bc."balance" / (SELECT MAX("balance") FROM bank_churn_cleaned))) + (0.2 * (bc."tenure" / (SELECT MAX("tenure") FROM bank_churn_cleaned))) + (0.1 * (CASE WHEN bc."active_member" = 'Active Member' THEN 0 ELSE 1 END)) , 2) AS churn_risk_score FROM BANK_CHURN_CLEANED bc JOIN CUSTOMERINFO ci ON bc."customer_id" = ci."CUSTOMERID" WHERE bc."churned" = 'Retain' ), ranked AS ( SELECT *, DENSE_RANK() OVER (ORDER BY churn_risk_score DESC) AS rank FROM churn_score ) SELECT * FROM ranked WHERE rank <= 10 ORDER BY rank ASC;

Caveat: these weights were assigned by judgement, not fitted to data. The ranking is indicative only and should be replaced by a trained classification model before it drives customer-facing action.

## 16.2 Churn trend by year

| Year | Total customers | Churned | Churn rate % |
| --- | --- | --- | --- |
| 2019 | 3,302 | 655 | 19.84 |
| 2018 | 2,591 | 523 | 20.19 |
| 2017 | 2,137 | 478 | 22.37 |
| 2016 | 1,965 | 381 | 19.39 |
| 2015 | 5 | 0 | 0.00 |

The 2015 row contains only five customers and is excluded from trend interpretation.

## 16.3 Countries ranked by churn rate and credit score

| Country | Avg credit score | Churn rate % | Rank |
| --- | --- | --- | --- |
| Germany | 651.45 | 32.44 | 1 |
| Spain | 651.33 | 16.67 | 2 |
| France | 649.67 | 16.15 | 3 |

Credit scores are essentially identical across the three countries, so Germany's elevated churn cannot be attributed to creditworthiness.

## 16.4 Gender-based churn per country

| Country | Gender | Total churn | Churn rate % |
| --- | --- | --- | --- |
| Germany | Female | 448 | 37.55 |
| Germany | Male | 366 | 27.81 |
| Spain | Female | 231 | 21.21 |
| Spain | Male | 182 | 13.11 |
| France | Female | 460 | 20.34 |
| France | Male | 350 | 12.71 |

## 16.5 Correlation between age and balance (churned)

Result: −0.023 — no meaningful relationship between age and balance among churned customers.

## 16.6 Average salary and balance by product count

| Products | Status | Avg salary | Avg balance | Customers |
| --- | --- | --- | --- | --- |
| 1 | Exit | 100,639.83 | 92,028.82 | 1,409 |
| 1 | Retain | 99,045.36 | 101,052.82 | 3,675 |
| 2 | Exit | 100,883.31 | 90,252.36 | 348 |
| 2 | Retain | 100,416.63 | 48,731.13 | 4,242 |
| 3 | Exit | 106,776.61 | 85,853.09 | 220 |
| 3 | Retain | 92,560.21 | 25,744.26 | 46 |
| 4 | Exit | 104,763.72 | 93,733.14 | 60 |

The customer counts in this table are the basis for the small-sample caveat applied throughout: the 3- and 4-product groups hold 46 to 220 customers against 4,242 for 2-product retained. Percentages drawn from those groups are volatile.

## 16.7 Consolidated insights from Part 2

| Area | Insight |
| --- | --- |
| Top 10 high-risk | Inactive customers with low credit scores (<560) and high balances (≈180K+), concentrated in Germany and France. |
| Churn trend | Peaked in 2017 (22.4%), declining to 19–20% since 2018 — retention is improving. |
| Country ranking | Germany highest at 32.4%; credit score flat across countries, so churn is likely driven by service or competition. |
| Gender by country | Female churn higher in all three countries, most notably Germany (37.6%) — confirm statistically first. |
| Loyal customers | Mostly France-based with high estimated salaries — strong retention among financially stable long-term clients. |
| Age & balance | Correlation −0.023: no meaningful relationship among churned customers. |
| Product count | 3–4-product customers churn most despite higher balances — small samples; treat as hypothesis. |

# 17. Power BI Development

## 17.1 Snowflake connection

As a report developer, I want to connect Power BI to Snowflake so that I can visualise live, cleaned data.

| Parameter | Value |  |  |
| --- | --- | --- | --- |
| Warehouse | BANK_ANALYTICS_WH |  |  |
| Database | BANK_ANALYTICS_DB |  |  |
| Schema | ANALYTICS |  |  |
| Dimensions | 6 DIM_ tables (Import mode) |  |  |
| Fact table | FACT_CUSTOMER_CHURN_V1 (DirectQuery) |  |  |
| Authentication | Username & password, or SSO |  |  |
| let Source = Snowflake.Databases("<account>.snowflakecomputing.com", "BANK_ANALYTICS_WH"), DB = Source{[Name="BANK_ANALYTICS_DB", Kind="Database"]}[Data], ANALYTICS = DB{[Name="ANALYTICS", Kind="Schema"]}[Data], FACT = ANALYTICS{[Name="FACT_CUSTOMER_CHURN_V1", Kind="Table"]}[Data] in FACT |  |  |  |
| Validation |  | Expected | Status |
| Row count |  | 10,000 | Passed |
| Column count |  | 13 | Passed |
| Data type consistency |  | Numeric / date / binary / varchar | Passed |
| Null / blank |  | No tolerance | Pending reverification |
| Sample records |  | Match Snowflake preview | Passed |

## 17.2 Data enrichment

As a data analyst, I want to create derived columns so I can analyse customer behaviour in meaningful categories.

| Feature | Type | Logic | Purpose |
| --- | --- | --- | --- |
| age_group | Calculated column | <30 Young; 30–40 Mid; 41–50 Mature; >50 Senior | Age segmentation |
| tenure_group | Calculated column | ≤3 New; 4–6 Mid term; >6 Long term | Loyalty segmentation |
| balance_flag | Calculated column | Percentile bins (has / no balance) | Financial segmentation |
| score_band | Dimension table | <600 Poor; 600–700 Fair; 701–800 Good; >800 Excellent | Credit segmentation |
| churn_reason | Dimension table | Simulated — see Part II disclosure | Driver reporting |

## 17.3 Key DAX measures

| Measure | Formula | Description |
| --- | --- | --- |
| Age Group | SWITCH(TRUE(), [Age]<26,"18–25", [Age]<36,"26–35", [Age]<46,"36–45", [Age]<56,"46–55","56+") | Age bins |
| Churn Count | CALCULATE(COUNTROWS(FACT_CUSTOMER_CHURN_V1), DIM_EXIT_CUSTOMER[ExitCategory]="Exit") | Counts churned customers |
| Churn Rate | DIVIDE([Churn Count],[Total Customers]) | Context-specific churn rate |
| Active % | DIVIDE([Active Members],[Total Customers]) | Share of active members |
| Credit Card % | DIVIDE([Credit Card Holders],[Total Customers]) | Cardholder penetration |

# Part II — Dashboard Delivery & Final Report

This part records the delivered Power BI dashboard, finalises the KPI baseline, and closes the project with limitations and recommended next steps.

# 18. Project Status & Scope Delivered

All six sprints defined in the BRD are complete. The pipeline runs end-to-end from the source CSV through Snowflake to a four-page Power BI report. This section records what was delivered against what was planned.

## 18.1 Deliverables against plan

| Deliverable | Epic | Status | Note |
| --- | --- | --- | --- |
| BRD & requirements | Epic 1 | Complete | v1.1, superseded by this document |
| Snowflake DB & schemas | Epic 2 | Complete | RAW / CLEAN / ANALYTICS |
| Cleaning & transformation | Epic 2 | Complete | Python + SQL, 10,000 rows validated |
| Star-schema model | Epic 3 | Complete | 1 fact + 6 dimensions |
| EDA report | Epic 3 | Complete | Univariate, bivariate, correlation |
| Power BI dashboard | Epic 4 | Complete | 4 pages — see Section 20 |
| Row-level security | Epic 5 | Not implemented | Deferred — see Section 22 |
| Scheduled refresh pipeline | Epic 5 | Not implemented | Deferred — see Section 22 |
| Documentation package | Epic 6 | Complete | This document |

## 18.2 Revised KPI baseline

The BRD set an initial churn target of ≤10%. That figure was aspirational rather than evidence-based, and against an observed rate of 20.37% it produced a gap too wide to plan against. The delivered dashboard therefore standardises on a 16.5% target, set at the level of the best-performing country cohort (France, 16.15%) rounded up. This makes the target internally achievable — it asks the business to bring Germany and Spain toward what France already demonstrates is possible — rather than benchmarking against an external figure the data cannot support.

All targets in this document, and every reference on the dashboard, use 16.5%. Where earlier drafts cite 10% or 15%, this section supersedes them.

## 18.3 Final KPI results

| KPI | Result | Target | Status |
| --- | --- | --- | --- |
| Overall churn rate | 20.37% | ≤ 16.5% | Above target |
| Retention rate | 79.63% | ≥ 83.5% | Below target |
| Average tenure | 4.86 yrs | — | Baseline |
| Active member ratio | 52% | ≥ 70% | Below target |
| Credit card penetration | 70.66% | — | Baseline |
| Total customers exited | 2,037 | — | Baseline |
| Highest-risk region | Germany 32.44% | ≤ 16.5% | Priority |
| Highest-risk product | Mortgage 100% | — | Investigate |

# 19. Dashboard Architecture

The report is built as a four-page narrative rather than a single dense canvas. A navigation landing page routes users to three analytical pages, each answering a different class of question. Every page carries a persistent left-hand summary panel with a Key Insights tooltip, so a reader arriving cold can orient without a briefing.

## 19.1 Page structure

| Page | Audience | Question it answers |
| --- | --- | --- |
| Report Overview | All users | Where do I go for what? |
| Executive Overview | Management | How bad is churn, where, and is it improving? |
| Demographic & Profiling | Retention / CRM | Who is leaving, and at what life stage? |
| Financial & Product | Product / Risk | Which products and credit profiles drive churn? |

## 19.2 Design conventions

- Colour semantics: dark green denotes headline or negative-attention KPIs; yellow denotes retained customers; red denotes exited customers. This mapping is consistent on every page.

- Persistent summary panel: each page repeats period, key ratios, and an information tooltip in a fixed left column, so context travels with the user.

- Drill-through: the Executive page links through to Demographic and Financial detail, keeping the landing view uncluttered.

- Source attribution: a footer on every page names the dataset and record count, so no figure appears without provenance.

- Model: dimensions imported, fact table on DirectQuery — balancing refresh stability against live fact updates.

# 20. Dashboard Design & Layout

## 20.1 Report Overview (landing page)

The entry point. Three cards summarise what each analytical page contains and what its key metrics mean, with navigation buttons on the left. The Financial card additionally documents how to read the scatter plot — axis definitions and colour coding — which removes the most common source of misreading before the user arrives at that page.

Figure 13 — Report Overview: navigation and page summaries

## 20.2 Executive Overview

The management landing page. Four KPI cards carry the headline numbers, each annotated with a plain-language interpretation rather than a bare figure. A trend line tracks churn against the 16.5% target across all four years, a pie and table break churn down by country, and a treemap ranks the top ten churn drivers.

Figure 14 — Executive Overview

### Key highlights

- 10,000 customers recorded between 2016 and 2019; 2,037 exited, giving a 20.37% churn rate.

- Churn stayed above the 16.5% target in every observed year — this is a structural issue, not a single bad period.

- The trend peaked at 22.37% in 2017 and eased to 19.84% by 2019 — improving, but not yet at target.

### Country-level insights

- Germany 32.44%, Spain 16.67%, France 16.15% — Germany is roughly double the other two.

- France carries the largest base (5,014 customers) at the lowest churn rate, which is what makes 16.5% a demonstrably reachable target.

- Average credit score is essentially flat across all three countries (649.67–651.45), so Germany's excess churn is not a creditworthiness story.

### Churn drivers

The Churned Reasons treemap displays the ten most common exit reasons. These reason codes are simulated, not observed — the source dataset contains no exit-survey field. They are included to demonstrate the reporting pattern and should not be cited as findings. The top categories cluster around service quality, pricing, and rewards, which is the hypothesis a genuine exit-survey dataset should be built to test.

## 20.3 Demographic & Profiling

Segmentation view for retention and CRM teams. Three KPI cards establish population size and engagement levels; the central bar chart plots churn volume by tenure year with a click-through to top reasons; the right column stacks gender, country, and credit-score breakdowns for rapid comparison.

Figure 15 — Demographic & Profiling

### Key insights

- Tenure is the sharpest signal on this page. Churn peaks at the 4-year mark with roughly 580 lost accounts, and the combined 4–5 year window is the single highest-risk retention stage before losses decline into later years.

- Activity status: only 52% of customers are active. Inactive members churn roughly 2–3× more than active ones — the clearest and most consistent behavioural signal in the dataset.

- Age: churn rises steeply with age, from 7.56% under 30 to 56.04% in the 50s bracket. Correlation with churn is +0.29, the strongest single numeric relationship present.

- Gender: female churn (25.07%) exceeds male (16.46%), most pronounced in Germany at 37.55%. Correlation is weak (0.11); treat as a hypothesis pending a significance test.

- Credit card ownership: 70.66% penetration, with non-cardholders churning more — a visible cross-sell opportunity.

### Narrative summary

Churn concentrates among older, inactive customers at the 4–5 year tenure mark. Behavioural engagement is the most defensible lever available: it has the strongest evidence base and is directly actionable through campaign design. Demographic effects such as gender and geography are weaker and should be validated statistically before campaigns are built around them.

## 20.4 Financial & Product

Product and risk view. Three KPI cards headline overall churn, average churned balance, and the highest-risk product segment. Below, a credit-score band comparison and a category-versus-churn bar sit alongside a scatter plot of credit score against account balance on a log scale, with retained and exited customers colour-separated. The right column holds the product segment matrix and a lock-in tier distribution.

Figure 16 — Financial & Product

### Key insights

- Product segment is the strongest differentiator on this page. Churn ranges from 7.6% (Savings) to 100% (Mortgage) — a spread far wider than any demographic variable produces.

- Average churned balance of 91K exceeds the retained average, confirming that the bank is losing financially significant customers rather than marginal ones. This raises the revenue stakes of the 20.37% rate considerably.

- Credit score is a weak discriminator: the Poor-to-Excellent band spread runs only about 20% to 25%, and the correlation with churn is −0.03. The scatter plot shows red and yellow points thoroughly intermixed across the full 400–900 range, which is the visual confirmation.

- Lock-in tier: Low and Medium lock-in tiers hold the overwhelming majority of customers, while High and Extreme tiers are sparse — indicating the portfolio has limited structural retention built into its product mix.

### Product segment matrix

| Product category | Churn rate | Read |
| --- | --- | --- |
| Savings | 7.6% | Strongest retention — the benchmark segment |
| Transactional | 27.7% | Above overall rate; largest customer volume |
| Credit Card | 82.7% | Severe — but small base, verify before acting |
| Mortgage | 100.0% | Every customer exited — see caveat below |

Caveat: the Mortgage (100%) and Credit Card (82.7%) figures rest on small sample sizes — 46 to 220 customers, against 4,242 for the two-product Savings group. A 100% rate on a small base is far more likely to reflect sample scarcity than a genuine total-loss segment. These figures should be treated as flags for investigation, not as validated findings, and the dashboard should carry a visible sample-size indicator on this matrix before the numbers are presented to stakeholders.

# 21. Consolidated Recommendations

Recommendations are ordered by strength of evidence rather than by size of the headline number. The first three rest on consistent, well-sampled signals; the remainder require validation before resourcing.

## 21.1 Priority actions

| # | Action | Evidence base | Confidence |
| --- | --- | --- | --- |
| 1 | Re-engagement programme for inactive members | 48% of base inactive; 2–3× churn multiple; consistent across every cut | High |
| 2 | Retention intervention at the 3–4 year tenure mark | Clear volume peak at year 4 (~580 accounts) visible in tenure distribution | High |
| 3 | Germany market investigation — service and competitor review | 32.44% vs 16.15% France, with credit score flat across countries | High |
| 4 | Loyalty benefits for customers aged 45+ | Age correlation +0.29; 56.04% churn in 50s bracket | Medium |
| 5 | Cross-sell savings products to single-product holders | Savings segment churns at 7.6% vs 27.7% transactional | Medium |
| 6 | Review mortgage and credit-card servicing | 100% / 82.7% churn — but small samples | Low — verify first |
| 7 | Gender-targeted engagement in Germany | 37.55% female churn, correlation only 0.11 | Low — test first |

## 21.2 Why engagement leads

Of every variable examined, activity status combines the three properties that matter for action: it is strongly and consistently associated with churn, it applies to nearly half the customer base, and it is directly modifiable through campaign activity. Age and geography are descriptive — the bank cannot change a customer's age or country. Product mix is modifiable but rests on thin samples. Engagement is both well-evidenced and actionable, which is why it heads the list despite Germany and Mortgage carrying larger headline percentages.

# 22. Limitations & Data Quality Notes

Recording these plainly is part of the deliverable. Each item below constrains how far the findings above can be pushed.

## 22.1 Data limitations

| Limitation | Impact | Mitigation |
| --- | --- | --- |
| Simulated churn reason codes | Exit reasons cannot be cited as findings | Commission an exit-survey dataset |
| Small samples in 3–4 product segments | Mortgage / Credit Card rates unreliable | Add sample-size indicator; collect more data |
| Null verification incomplete in RAW layer | Residual risk of undetected gaps | Re-run validation before production sign-off |
| Static extract, 2016–2019 | No live view of current performance | Implement scheduled refresh (Epic 5) |
| No customer-value field | Churn measured by count, not revenue impact | Join to revenue data for weighted churn |
| Single-source dataset | No behavioural or interaction history | Integrate CRM and transaction logs |

## 22.2 Analytical limitations

- Correlations are weak across the board — the strongest is age at +0.29. No single variable explains churn; the findings are directional, not predictive.

- The Top-10 risk ranking uses manually assigned weights (0.4 credit score, 0.3 balance, 0.2 tenure, 0.1 activity). These were chosen by judgement, not fitted to data, and a trained classification model should replace them before the ranking drives any customer-facing action.

- Gender and geography differences have not been significance-tested. They are reported as observed patterns pending a chi-square test.

- Correlation does not establish causation anywhere in this analysis — particularly for the inactivity finding, where disengagement may equally be an early symptom of intent to leave rather than its cause.

## 22.3 Scope deferred

Row-level security (Epic 5) and the scheduled refresh pipeline (Epic 5) were specified in the BRD but not implemented. Both require a Power BI Pro licence and gateway infrastructure outside the scope of this build. They are prerequisites for production deployment and are carried into the next phase.

# 23. Next Steps

| Phase | Action | Prerequisite |
| --- | --- | --- |
| Immediate | Add sample-size indicators to the product segment matrix | None |
| Immediate | Re-run null validation across the RAW layer | Snowflake access |
| Immediate | Significance-test the gender and geography differences | None |
| Short term | Implement row-level security by geography | Power BI Pro licence |
| Short term | Configure scheduled refresh via gateway | Gateway infrastructure |
| Short term | Replace manual risk weights with a fitted classification model | Cleaned training set |
| Medium term | Source an exit-survey dataset for genuine reason codes | Business sponsorship |
| Medium term | Join customer revenue data for value-weighted churn | Revenue data access |
| Medium term | Extend the series beyond 2019 for current-state monitoring | Updated extract |

# 24. Conclusion

The project delivered a complete analytical pipeline — from an unstructured CSV through a layered Snowflake warehouse and star-schema model to a four-page Power BI report — against a 20.37% churn rate that has remained above target in every observed year.

The most defensible finding is behavioural rather than demographic: customer engagement, not credit profile, geography, or age, is the lever with both the strongest evidence and the clearest path to action. Germany and the mortgage segment carry larger headline percentages, but the first requires investigation to explain and the second rests on samples too small to trust. Re-engaging the 48% of the base that is currently inactive is where the analysis points most confidently.

Equally, the analysis establishes what this dataset cannot answer. Correlations are weak throughout, exit reasons are simulated, and the series ends in 2019. The dashboard is a monitoring instrument and a hypothesis generator — the next phase of value comes from better data feeding it, not from further analysis of the same extract.

End of report — Customer Churn Analysis & Retention Strategy v2.0 (Final)